## Slide 1: 1st Supervision Meeting – Team RUBUS
13.November.2020
Afram Afrem, Andreas Mäkilä, Victor Nicholas Ebirim, Lukas Johannes Dust

## Slide 2: Agenda
Mailperson
Selected tools (versioning, reporting, . . .)
Roles and rotation (who is leader when?)
Presentation of the tentative time plan
Requirements Analysis

## Slide 3: Mailperson
Andreas Mäkilä
  ama17002@student.mdh.se

## Slide 4: Selected Tools
Project Management / Timeplan / Todos
  Leantime
  Github Project
  (Trello)
  (ProjectLibre)
Requirments / Testcases / Design
  OSRMTS
Versioning
  Git
Reporting / Writing Reports
  Overleaf -> Andreas is the host
Programming
  Tera term (Terminal)
  Atmel Studio
  Local Computer of Andreas -> setup with RDP
Communication
  Virtual Whiteboard: Mural
  Troubleshooting: Microsoft Teams
  Talking/Meeting: Discord

## Slide 5: Roles and Rotation
Role | Responsibilities | Startperson | Rotation
Project Leader | Kanban Master, Schedule, keep track over the tools | Lukas Dust | None
Customer Contact | Contact to the Customer regarding requirements and questions Mailperson | Andreas Mäkilä | None
Developer |  | Afram Afrem | None
Developer |  | Victor Nicholas Ebirim | None

## Slide 6: Timeplan
(See ProjectLibre)
See Leantime

## Slide 7: Requirements Analysis
See OSRMTS

## Slide 8: Questions
Mailperson responsibility -> Everything over Andreas
API suggestions how detailed? -> Well receive template over E-Mail
Notes: Mailperson just responsible for communication regarding team issues or also for tech support