## Slide 1: 2nd Supervision Meeting
13.November.2020
Afram Afrem, Andreas Mäkilä, Victor Nicholas Ebirim, Lukas Johannes Dust, Aymen Nouidha

## Slide 2: Agenda
Schedule and Tasks of the Week
1. Aymen Nouidha
3. Victor Ebirim
4. Andreas Mäkilä
2.Lukas Dust and Afram Afrem

## Slide 3: Includes
The presentation should include project management, high-level design, and implementation of the system, and finally the pros and cons of the final implementation and challenges during the project.
● show the benefits of your product
● show the test cases
● show the limitations

## Slide 4: Schedule for the Week
Weekday | Activity
Monday | Taskmeeting:  Set the goals for the week, create and assign the tasks and responsibilities
Tuesday | Work and Welcome Meeting to our new member (Main Challenge this week)
Wednesday | Status Meeting  Talking about the API template  Change of responsibilities (New Teammember)
Thursday | Summary Meeting: Present and discuss the results of the Week Summarize the outcomes Prepare supervision meeting
Friday | Supervision Meeting: Presentation of Requirements Analysis (API suggestion) Teammeeting:  Creating API suggestion paper

## Slide 5: Aims / Assigned Tasks / Responsibilities
Person | Assigned Task / Responsibility
Aim for the Week | Rework the requirements Create API suggestions (Creation of Tasks regarding the API-Meeting and identified features)
Andreas Mäkilä | Semaphores
Aymen Nouidha | Scheduling
Victor Ebirim | Tasks
Lukas Dust and Afram Afrem | Clock

## Slide 6: 1. Aymen Nouidha / Scheduling
Prerequisites for scheduling:
Ready_queue
Blocked_queue
  When a task finishes executing it should be put back into the ready or blocked queue in the proper order depending on its order
Task_PriorityAssignement(TCB* task, queue)
TCB struct needs to be modified to include Period and Deadline??
  API Seminar
The scheduling of tasks happens in the time interrupt, so we should modify it
  Timer_ISR()
    In this function we initialize and start scheduling
start_Schedular()

## Slide 7: 1. Aymen Nouidha / Scheduling
There are two methods for context switching in the ROSA kernel.
Voluntary context switch from a task (cooperative mode).
Timer interrupts (preemptive mode).
With some tweaks cooperative and preemptive modes can be used simultaneously in ROSA.
Are we supposed to keep both modes??

## Slide 8: 2. Lukas Dust and Afram Afrem / Clock
Prerequisites:
  Timer initialization and creation is already implemented (AVR Timer 0)
  Timer values (and Interrupt) needs to be initialized and can be used then
Requirements:
  Track the System time
  Relative Delay Function
  Absolute Delay Function
API suggestion:
  Int ROSA_getSystemTickCount();  returns the system tick time –> API Seminar?
  Void ROSA_sysTickWait(int ticks);  Relative Delay function
  Void ROSA_sysTickWaitUntil(int Ticktime);  Absolute delay Function

## Slide 9: 2. Lukas Dust and Afram Afrem / Clock
Question: Do we provide APIs for delaying other Tasks? –> API Seminar
  Void ROSA_sysTickWait(int ticks, tcb *task);  Relative Delay function
  Void ROSA_sysTickWaitUntil(int Ticktime, tcb *task);  Absolute delay Function

## Slide 10: 3. Victor Ebirim / Tasks
Requirements:
  Dynamic creation and termination of tasks
Prerequisites:
  Static creation of tasks
What do we need to implement?
  We need to re-implement the task creation sub-routine to support dynamic creation
  We need to implement a delete task function
  We should include a task priority property on the tcb structure and also include as a parameter on the taskcreate function
  We can implement the task suspension and activation

## Slide 11: 3. Victor Ebirim / Tasks
Suggested API
ROSA_tcbKill
Prototype:
unsigned char ROSA_tcbKill(tcb *TCB);
ROSA_start (re-implementation)
Prototype:
void ROSA_start(tcb *TCB, char *id, void *taskFunc, unsigned char taskPrio, int *stack, int stackSize)

## Slide 12: 4. Andreas Mäkilä / Semaphores

## Slide 13: 4. Andreas Mäkilä / Semaphores

## Slide 14: 4. Andreas Mäkilä / Semaphores

## Slide 15: Forecast / Questions
Sunday: API Suggestion Deadline
  Question: incl. Motivation, what does it include?
Next Week: API-Seminar and start of Design Phase

## Slide 16: Appendix: Selected Tools
Project Management / Timeplan / Todos
  Leantime
  Github Project
Requirments / Testcases / Design
  OSRMT
Versioning
  Git
Reporting / Writing Reports
  Overleaf -> Andreas is the host
Programming
  Tera Term (Terminal)
  Atmel Studio
  Local Computer of Andreas -> setup with RDP
Communication
  Virtual Whiteboard: Mural
  Troubleshooting: Microsoft Teams
  Talking/Meeting: Discord

## Slide 17: Appendix: Roles and Rotation
Role | Responsibilities | Startperson | Rotation
Project Leader | Kanban Master, Schedule, keep track over the tools | Lukas Dust | None
Customer Contact | Contact to the Customer regarding requirements and questions Mailperson | Andreas Mäkilä | None
Developer |  | Afram Afrem | None
Developer |  | Victor Nicholas Ebirim | None
Developer |  | Aymen Nouidha | 

## Slide 18: 3. Victor Ebirim / Tasks
Question:
  Should we combine tcb create and tcb install into one create task function?