## Slide 1: 4th Supervision Meeting
04.December.2020
Afram Afrem, Andreas Mäkilä, Victor Nicholas Ebirim, Lukas Johannes Dust, Aymen Nouidha

## Slide 2: Agenda
Schedule and Tasks of the Week
Questions
Next Steps

## Slide 3: Schedule for theWeek
Weekday | Activity
Monday | Taskmeeting:  Set the goals for the week, create and assign the tasks and responsibilities (Read API Design Suggestions)
Tuesday | 
Wednesday | 
Thursday | Discussion about changes in the design  adaption of the List, Tcb, Semaphores Create Testcases
Friday | Supervision Meeting Software Review, Final setup of TCB and SCB, rosa_utils library (for list management) Set Testcases

## Slide 4: Status
Leantime

## Slide 5: Questions
Is SCB part of the API / May we add prevPrio to it ? (we can remove running priority)
Add pointer in scb to tcb which blocks the semaphore
Do we need to implement test cases in .c files?
Name convention for tcb?

## Slide 6: Forecast / Questions
Next Week:
Continue dynamic implementation
Merge all functions
Groupmeeting on Monday, Tuesday, Wednesday and Thursday to discuss implementation issues and review functions

## Slide 7: Appendix: Timeplan

## Slide 8: Appendix: Requirements Analysis

## Slide 9: Appendix: Selected Tools
Project Management / Timeplan / Todos
  Leantime
  Github Project
Requirments / Testcases / Design
  OSRMT
Versioning
  Git
Reporting / Writing Reports
  Overleaf -> Andreas is the host
Programming
  Tera Term (Terminal)
  Atmel Studio
  Local Computer of Andreas -> setup with RDP
Communication
  Virtual Whiteboard: Mural
  Troubleshooting: Microsoft Teams
  Talking/Meeting: Discord

## Slide 10: Appendix: Roles and Rotation
Role | Responsibilities | Startperson | Rotation
Project Leader | Kanban Master, Schedule, keep track over the tools | Lukas Dust | None
Customer Contact | Contact to the Customer regarding requirements and questions Mailperson | Andreas Mäkilä | None
Developer |  | Afram Afrem | None
Developer |  | Victor Nicholas Ebirim | None
Developer |  | Aymen Nouidha |