## Slide 1: 5th Supervision Meeting
04.December.2020
Afram Afrem, Andreas Mäkilä, Victor Nicholas Ebirim, Lukas Johannes Dust, Aymen Nouidha

## Slide 2: Agenda
Schedule and Tasks of the Week
Questions
Next Steps

## Slide 3: Schedule for theWeek
Weekday | Activity
Monday | Taskmeeting: Testcases and get USART Working
Tuesday | Meeting to upload and discuss the testcases
Wednesday | 
Thursday | Discussion about the basic system and adoptions
Friday | Supervision Meeting Adoptions of the system

## Slide 4: Questions
Two tasks with same priority and yield/interrupt, should the other one execute?
Fixed priority (Victor)?
Sem?
  Periodically check for getting sem or just giving up?

## Slide 5: Forecast / Questions
Next Week:
  Releasing of semaphores while deleting tasks
  Time slicing? Not needed
  Semaphore nesting
  Semaphore get cyclic wait
  FPPS algorithm, scheduling regarding systickdelay, delayuntil Waiting for the response
  Yield problem?
  Testing with Testcases

## Slide 6: Appendix: Timeplan

## Slide 7: Appendix: Requirements Analysis

## Slide 8: Appendix: Selected Tools
Project Management / Timeplan / Todos
  Leantime
  Github Project
Requirments / Testcases / Design
  OSRMT
Versioning
  Git
Reporting / Writing Reports
  Overleaf -> Andreas is the host
Programming
  Tera Term (Terminal)
  Atmel Studio
  Local Computer of Andreas -> setup with RDP
Communication
  Virtual Whiteboard: Mural
  Troubleshooting: Microsoft Teams
  Talking/Meeting: Discord

## Slide 9: Appendix: Roles and Rotation
Role | Responsibilities | Startperson | Rotation
Project Leader | Kanban Master, Schedule, keep track over the tools | Lukas Dust | None
Customer Contact | Contact to the Customer regarding requirements and questions Mailperson | Andreas Mäkilä | None
Developer |  | Afram Afrem | None
Developer |  | Victor Nicholas Ebirim | None
Developer |  | Aymen Nouidha |